PRODUCT REQUIREMENTS DOCUMENT

Codon Geometry Validation & Prediction Engine

Computational Examination, Validation, and

Experimental Extension of the Filtration Framework

Codename: CODON-TOPO

Version 1.0  |  April 2026  |  CONFIDENTIAL

Prepared for: Dr. Kornilov

Origin: Independent verification of Clayworth TN-2026-11

# Executive Summary

THESIS The genetic code, when encoded as 6-bit binary vectors in GF(2)⁶, exhibits exact algebraic structure (filtration, persistent homology, topological invariants) that is preserved across all 23 known variant genetic codes. This structure generates testable predictions about codon reassignment constraints, evolutionary depth, and engineered code stability. This PRD specifies the computational pipeline to validate these claims exhaustively, extend them to novel predictions, and assess commercial viability for synthetic biology applications.

This document formalizes a research program arising from independent verification of claims made in Clayworth TN-2026-11. Our preliminary analysis confirmed all core combinatorial assertions and extended the framework across every known NCBI translation table, producing novel findings not present in the original work.

## Key Findings to Date

- Filtration verified: Two-fold (bit-5) and four-fold (prefix uniformity) degeneracy patterns hold with 100% fidelity across 23 codes (~220 individual checks, zero exceptions).

- Serine invariant: Serine is topologically disconnected (ε=4) in every known genetic code. No codon reassignment in any lineage has bridged this gap. This is a universal topological invariant of genetic code evolution.

- Novel disconnections catalogued: Threonine (yeast mito, ε=2), Leucine (chlorophycean mito, ε=2), Alanine (Pachysolen nuclear, ε=3), and a unique three-component Serine topology (Candida nuclear, ε=3).

- Reconnection-depth correlation: Reconnection distance (ε) broadly correlates with evolutionary depth of the reassignment event: ancient events show larger ε, recent events smaller ε.

- Filtration breakage is informative: Four-fold filtration breaks only when stop codons are reassigned to amino acids, precisely the expected structural failure mode.

## What This PRD Covers

This PRD specifies six workstreams (WS1–WS6) that constitute the full computational validation and extension pipeline. All workstreams are in silico. No wet-lab work is scoped here. The output is a comprehensive validation report, a ranked hypothesis catalogue, and a commercial feasibility assessment.

# 1. Scope and Objectives

## 1.1 In-Scope

- Complete computational replication and extension of Clayworth TN-2026-11 claims across all NCBI translation tables

- Systematic validation of the filtration, embedding, and persistent homology results with formal statistical testing

- Construction of null models to assess whether observed patterns exceed chance expectation

- Cross-validation against external databases (COSMIC, cBioPortal, NCBI tRNA database, CoCoPUTs codon usage)

- Generation of ranked, falsifiable predictions with explicit success/failure criteria

- Commercial feasibility analysis for synthetic biology codon design applications

## 1.2 Out-of-Scope

- Wet-lab validation (deferred to Phase 2 pending computational results)

- Clinical trial design for liquid biopsy applications

- Patent filing (deferred pending validation; freedom-to-operate analysis recommended)

- Replication of Clayworth’s proprietary constraint propagation algorithm

## 1.3 Success Criteria

| Criterion | Threshold | Measurement |
| --- | --- | --- |
| Filtration universality | 100% preservation of two-fold bit-5 pattern across all codes | Binary pass/fail per amino acid per code |
| Serine invariant | Disconnected at ε≤4 in all known codes | Persistent homology computation |
| Null model rejection | Observed structure exceeds 99% of random code permutations | Permutation test, p<0.01 |
| Reassignment directionality | Known reassignments cluster on short Hamming paths vs. random (p<0.05) | Exact permutation test |
| Prediction catalogue | ≥10 ranked, falsifiable predictions with explicit criteria | Expert review |
| Synthetic biology signal | Geometric consistency correlates with reported stability in ≥5 published reassignment experiments | Effect size + significance |

# 2. Workstreams

ARCHITECTURE Six workstreams organized in dependency order. WS1–WS2 are foundational (must complete first). WS3–WS4 are independent extensions. WS5 synthesizes predictions. WS6 assesses commercial viability. Each workstream specifies inputs, methods, outputs, and validation criteria.

## 2.1 WS1: Core Replication & Null Model Construction

Objective: Establish that the observed algebraic structure is not an artifact of the encoding or a trivial consequence of amino acid count distributions. Formalize all existing verification code into a tested, documented library.

### 2.1.1 Tasks

- Refactor existing verification scripts into a Python package (codon_topo) with unit tests, type hints, and docstrings.

- Implement complete filtration analysis for arbitrary genetic code tables (input: codon→AA mapping; output: filtration report, persistent homology, disconnection catalogue).

- Construct three null models for statistical testing:

  - Null Model A (Random Assignment): Fix the degeneracy structure (how many amino acids have 1, 2, 3, 4, 6 codons) but randomly assign codons to amino acids. Run 100,000 permutations. Measure: how often does a random code produce exactly one disconnected amino acid at ε=1? How often does it produce the exact bit-5 uniformity?

  - Null Model B (Block-Preserving Shuffle): Preserve the block structure (groups of codons sharing first two bases) but randomly assign blocks to amino acids. This tests whether the observed patterns are a trivial consequence of the block structure itself.

  - Null Model C (Alternative Encodings): Test all 4! = 24 possible binary encodings of the four bases (not just C=00, U=01, A=10, G=11). Determine whether the filtration properties are encoding-dependent or encoding-invariant.

- Implement the holomorphic embedding φ: GF(2)⁶ → ℂ³ and verify all geometric properties computationally for every NCBI table.

- Generate publication-quality visualizations: hypercube projections, persistent homology barcodes, embedding scatter plots in ℂ³.

### 2.1.2 Outputs

- Python package codon_topo (pip-installable, tested, documented)

- Null model results with p-values and effect sizes

- Visualization suite (matplotlib/plotly) for all 23+ codes

- Technical report: “Statistical Validation of Filtration Invariants in the Genetic Code”

### 2.1.3 Validation Criteria

- All existing results reproduced identically from packaged code

- Null Model A: p < 0.01 for observed filtration structure

- Null Model C: encoding sensitivity fully characterized

- 100% unit test coverage on core computation functions

## 2.2 WS2: Reassignment Directionality Analysis

Objective: Test whether known codon reassignments preferentially follow short Hamming paths, as predicted by the geometric constraint hypothesis.

### 2.2.1 Tasks

- Compile a comprehensive database of all known codon reassignments from the literature (estimated 40–60 documented events across all NCBI tables plus published reports of ambiguous/transitional codes).

- For each reassignment, compute: (a) Hamming distance from reassigned codon to nearest codon of the recipient amino acid; (b) Hamming distance from reassigned codon to nearest codon of the donor amino acid; (c) whether the reassignment preserves or breaks filtration structure; (d) whether the reassignment creates or resolves a topological disconnection.

- Construct a null distribution: for each reassignment event, compute the expected Hamming distance if the reassignment target were chosen uniformly at random from all 20 amino acids. Compare observed vs. expected.

- Test for directionality bias: are reassignments more likely to flow toward amino acids with geometrically proximal codon blocks?

- Correlate reassignment frequency with geometric accessibility (number of single-bit-flip paths connecting donor and recipient blocks).

### 2.2.2 Data Sources

- NCBI Taxonomy translation tables (primary)

- Sengupta & Higgs (2015) “Pathways of Genetic Code Evolution” and related reviews

- Knight, Freeland & Landweber (2001) codon reassignment catalogue

- Ling et al. (2015) tRNA reassignment mechanisms review

### 2.2.3 Outputs

- Reassignment database (CSV/JSON) with geometric annotations

- Statistical test results: observed vs. null Hamming distance distributions

- Visualization: reassignment flows on hypercube projection

- Classification: “geometrically permitted” vs. “geometrically anomalous” reassignments

## 2.3 WS3: Evolutionary Depth Calibration

Objective: Rigorously test whether reconnection distance (ε) correlates with independently dated evolutionary events, and characterize the nature of that correlation.

### 2.3.1 Tasks

- For each disconnected amino acid identified in our analysis, compile independent evolutionary dating estimates from the comparative genomics literature.

- Build a calibration dataset: {ε_reconnect, d_min, lineage, estimated_age_Mya, mechanism, evidence_quality}.

- Test correlation between ε and estimated age. Assess whether the relationship is linear, ordinal, or structural (driven by hypercube geometry rather than time).

- Analyze the ε=2 anomaly: Leu/UAG in green algae (~500 Mya) has the same ε as Thr/CUN in yeast (~200 Mya). Determine whether this reflects structural equivalence (both are stop-codon or block-transfer events) rather than temporal equivalence.

- Compare tRNA phylogenetics with topological signatures: do the most phylogenetically divergent tRNA pairs for a given amino acid correspond to the most topologically separated codon blocks?

### 2.3.2 Data Sources

- GtRNAdb (Genomic tRNA Database) for tRNA gene content across species

- TimeTree for divergence time estimates

- Lang et al. (1999), Sengupta & Bhattacharya (2004) for fungal mitogenomics

- NCBI RefSeq for mitochondrial genome annotations

### 2.3.3 Outputs

- Calibration dataset with confidence intervals on dating estimates

- Statistical test: ε vs. age correlation (Spearman ρ, with bootstrap CIs)

- Structural vs. temporal analysis of the ε=2 equivalence class

- tRNA phylogeny–topology concordance analysis

## 2.4 WS4: KRAS Geometry & Cancer Mutation Database Cross-Reference

Objective: Test the most specific and falsifiable claim in TN-2026-11: that the Fano-line structure predicts mutational co-occurrence patterns in cancer genomes. Also test the deflationary counter-hypothesis that every single-bit mutation generates a Fano line and none of them predict anything.

### 2.4.1 Tasks

- Compute the complete Fano-line catalogue: for every possible single-nucleotide mutation in the human coding genome (or a representative subset: all driver mutations in COSMIC), identify the third codon on the Fano line.

- Query COSMIC and cBioPortal for co-occurrence patterns: for each driver mutation, test whether the Fano-line partner amino acid shows statistically enriched co-mutation frequency in the same tumor.

- Specific KRAS G12V test: query COSMIC for all KRAS G12V tumors. Compute frequency of mutations at His codons (CAC/CAU) across the genome. Compare to: (a) background His mutation rate; (b) Fano-line partners of other G12 variants (G12D→Leu, G12C→Thr, etc.).

- Null model: for each driver mutation, generate 1000 random “partner” amino acids and test co-occurrence. If the Fano-line partners are not enriched relative to random, the clinical application collapses.

- Mutational signature analysis: test whether the Fano-line structure correlates with known mutational signatures (COSMIC SBS signatures). If mutations follow biochemical processes (APOBEC, UV, MMR deficiency), the geometric constraints may be irrelevant.

### 2.4.2 Data Sources

- COSMIC v99+ (Catalogue of Somatic Mutations in Cancer)

- cBioPortal (Memorial Sloan Kettering)

- TCGA pan-cancer atlas

- COSMIC Mutational Signatures (SBS, DBS, ID)

### 2.4.3 Outputs

- Fano-line catalogue for all COSMIC driver mutations

- Co-occurrence enrichment analysis with multiple testing correction

- KRAS-specific analysis report with effect sizes and confidence intervals

- Verdict: does the Fano-line structure predict mutational co-occurrence? (Binary + nuanced)

CRITICAL DECISION GATE If WS4 produces no significant co-occurrence signal for Fano-line partners across COSMIC, the liquid biopsy application is definitively invalidated. The remainder of the framework (filtration, topology, synthetic biology applications) remains unaffected. This test should be prioritized as it resolves the highest-uncertainty, highest-stakes claim.

## 2.5 WS5: Prediction Catalogue & Hypothesis Ranking

Objective: Synthesize findings from WS1–WS4 into a ranked catalogue of testable predictions, each with explicit success criteria, estimated tractability, and potential impact.

### 2.5.1 Tasks

- Compile all predictions generated across workstreams into a master catalogue.

- For each prediction, specify: the claim, the test, the data source, the success criterion, the failure criterion, estimated time/cost to test, and impact if confirmed.

- Rank predictions by a composite score: (tractability × impact × novelty) / cost.

- Identify “killer experiments”: predictions whose failure would invalidate major portions of the framework.

- Identify “free predictions”: predictions testable with existing public data at zero additional cost.

### 2.5.2 Prediction Categories

| Category | Type | Example |
| --- | --- | --- |
| Structural invariants | Descriptive | Serine disconnection persists in all future code variants discovered |
| Evolutionary constraints | Retrodictive | Known reassignments cluster on short Hamming paths |
| Evolutionary predictions | Prospective | Specific reassignments that should NOT be found in undiscovered codes |
| Cancer genomics | Empirical | Fano-line partners show co-occurrence enrichment |
| Synthetic biology | Applied | Geometrically consistent reassignments are more stable |
| Code origin | Theoretical | The code’s error-minimization properties are consequences of the GF(2)⁶ filtration |

### 2.5.3 Outputs

- Ranked prediction catalogue (spreadsheet + narrative document)

- Decision matrix for Phase 2 (wet-lab) prioritization

- Risk register: what fails if each prediction is wrong

## 2.6 WS6: Synthetic Biology Feasibility Assessment

Objective: Evaluate whether the filtration framework can serve as a practical design tool for expanded genetic code engineering, and assess the commercial opportunity.

### 2.6.1 Tasks

- Literature meta-analysis: compile all published codon reassignment experiments in synthetic biology (estimated 30–50 studies, covering UAG, UGA, and rare sense codon reassignments).

- For each experiment, extract: organism, reassigned codon, target (ncAA or natural AA), reported stability metrics (escape rate, growth penalty, codon avoidance index, reversion frequency), and experimental conditions.

- Compute geometric compatibility score for each experiment: Hamming distance to nearest block of target AA, filtration preservation, topological consistency.

- Statistical test: does geometric compatibility correlate with reported stability? Effect size, confidence interval, logistic regression.

- Competitive landscape analysis: existing codon optimization tools (Twist, GenScript, Arzeda, Codex DNA), their capabilities, their gaps.

- IP landscape scan: prior art on geometric/algebraic methods for codon design.

- Revenue model sketch: SaaS tool for codon reassignment stability scoring.

### 2.6.2 Outputs

- Meta-analysis dataset with geometric annotations

- Statistical report: geometric consistency vs. stability

- Competitive landscape summary

- Commercial feasibility one-pager with go/no-go recommendation

# 3. Code Architecture & Organization

All code will be organized as a Python package with the following structure:

PACKAGE STRUCTURE: codon_topo/ codon_topo/ core/ encoding.py — Base→bit mappings, codon→vector conversion, all 24 encodings genetic_codes.py — All NCBI translation tables as dictionaries filtration.py — Projection tower, fibre computation, filtration checks homology.py — Connected components, persistent homology (Betti numbers) embedding.py — Holomorphic embedding φ: GF(2)⁶ → ℂ³ fano.py — Fano-line computation, XOR triples analysis/ null_models.py — Random assignment, block shuffle, encoding permutation reassignment_db.py — Reassignment database construction and querying cosmic_query.py — COSMIC/cBioPortal API integration synbio_meta.py — Synthetic biology literature meta-analysis visualization/ hypercube.py — 6D→2D/3D projections with amino acid coloring barcodes.py — Persistent homology barcode plots embedding_viz.py — ℂ³ scatter plots with degeneracy coloring reassignment_flow.py — Hamming-path flow diagrams reports/ templates/ — Report generation templates figures/ — Generated figures (not committed) tests/ test_core.py — Unit tests for all core computations test_null.py — Null model validation tests test_regression.py — Regression tests against known results

## 3.1 Existing Code to Bundle

The following scripts from our preliminary analysis should be refactored into the package:

| Current Script | Target Module | Refactoring Notes |
| --- | --- | --- |
| verify_filtration.py | core/filtration.py + core/homology.py | Split into reusable functions; add type hints; parameterize encoding |
| verify_embedding.py | core/embedding.py | Generalize to arbitrary base→complex mappings |
| verify_kras.py | core/fano.py + analysis/cosmic_query.py | Separate Fano computation from biological interpretation |
| verify_mitochondrial.py | core/genetic_codes.py + analysis pipeline | Extract code definitions; generalize analysis function |
| all_codes.py | Integration test + analysis/reassignment_db.py | Refactor into systematic pipeline with structured output |

## 3.2 Technology Stack

| Component | Technology | Rationale |
| --- | --- | --- |
| Core computation | Python 3.11+, NumPy, SciPy | Standard scientific computing stack |
| Persistent homology | GUDHI or Ripser.py | Production TDA libraries; our hand-rolled version is for verification only |
| Visualization | Matplotlib (publication), Plotly (interactive) | Dual output: static for papers, interactive for exploration |
| Database queries | requests + pandas | COSMIC REST API, cBioPortal API |
| Statistical testing | SciPy.stats, statsmodels | Permutation tests, bootstrap CIs, multiple testing correction |
| Documentation | Sphinx + NumPy-style docstrings | Standard Python documentation |
| Testing | pytest + hypothesis | Property-based testing for mathematical invariants |

# 4. Visualization Specifications

Each workstream produces specific visualizations. All figures must be publication-quality (300 DPI, vector where possible, colorblind-friendly palette, consistent labeling).

| Figure | Type | Description | WS |
| --- | --- | --- | --- |
| Hypercube projection | 2D/3D scatter | All 64 codons projected from GF(2)⁶ to 2D/3D via PCA or t-SNE, colored by amino acid. Highlight disconnected blocks. | WS1 |
| Persistent homology barcodes | Barcode diagram | For each amino acid, show birth/death of connected components as ε increases. Serine’s long bar at ε=4 should be visually prominent. | WS1 |
| Filtration heatmap | Heatmap (23 codes × 20 AA) | Color cells by ε_reconnect. White = connected. Gradient blue→red for increasing ε. Serine column should be uniformly red. | WS1 |
| Null model distributions | Histogram + observed marker | Distribution of filtration scores under each null model, with observed value marked. P-value annotation. | WS1 |
| Reassignment flow diagram | Directed graph on hypercube | Arrows showing known reassignments overlaid on hypercube projection. Edge color = Hamming distance. | WS2 |
| ℂ³ embedding | 3D scatter (interactive) | Codons in complex 3-space, colored by amino acid. Serine blocks highlighted. Rotatable. | WS1 |
| KRAS Fano network | Network diagram | All single-bit mutations from key driver codons with Fano-line partners annotated. | WS4 |
| Co-occurrence matrix | Heatmap | Fano-line partner co-occurrence enrichment across COSMIC, with significance stars. | WS4 |
| Stability vs. geometry | Scatter + regression | Published reassignment stability vs. geometric compatibility score. | WS6 |
| Evolutionary depth calibration | Scatter + error bars | ε_reconnect vs. estimated evolutionary age (Mya), with confidence intervals. | WS3 |

# 5. Timeline and Dependencies

| Phase | Workstream | Duration | Dependencies | Deliverable |
| --- | --- | --- | --- | --- |
| Phase 1 | WS1: Core replication + null models | 2–3 weeks | None | Validated package + null model results |
| Phase 1 | WS4: KRAS/COSMIC (fast-fail test) | 1–2 weeks | WS1 (core package) | Go/no-go on clinical claims |
| Phase 2 | WS2: Reassignment directionality | 2–3 weeks | WS1 | Reassignment database + statistical tests |
| Phase 2 | WS3: Evolutionary depth | 2–3 weeks | WS1, WS2 | Calibration dataset + correlation analysis |
| Phase 3 | WS6: Synthetic biology feasibility | 3–4 weeks | WS1, WS2 | Meta-analysis + commercial assessment |
| Phase 3 | WS5: Prediction catalogue | 1–2 weeks | All prior WS | Ranked predictions + decision matrix |

CRITICAL PATH WS1 → WS4 is the critical path. If WS4 (KRAS/COSMIC test) returns null results for the Fano-line co-occurrence hypothesis, the clinical application track is closed immediately, saving 4–6 weeks of effort. The evolutionary biology track (WS2–WS3) and synthetic biology track (WS6) proceed independently regardless of WS4 outcome.

# 6. Risk Register

| Risk | Likelihood | Impact | Mitigation |
| --- | --- | --- | --- |
| Null models show filtration structure is trivial (arises by chance) | Low | Critical | Run null models early (WS1). If p>0.01, the framework loses its statistical foundation. |
| Filtration structure is encoding-dependent | Medium | High | Test all 24 encodings in WS1. If structure vanishes under alternative encodings, it’s an artifact. |
| COSMIC shows no Fano-line co-occurrence | High | Medium | This kills only the clinical track. Evolutionary and synthetic biology tracks unaffected. Design WS4 as explicit fast-fail. |
| Insufficient published synbio data for meta-analysis | Medium | Medium | Expand literature search to include unpublished data from preprints and conference proceedings. Minimum viable n=15. |
| Evolutionary dating estimates too imprecise for calibration | Medium | Low | Use ordinal ranking rather than absolute dating. The ε=4 vs. ε≤3 distinction is robust to dating uncertainty. |
| Prior art blocks IP | Medium | High | Conduct FTO search in WS6 before any filing. Clayworth’s LinkedIn post may constitute prior disclosure. |

# 7. Deliverables Summary

| # | Deliverable | Format | Audience |
| --- | --- | --- | --- |
| D1 | codon_topo Python package (tested, documented, pip-installable) | Python package + PyPI | Internal / open-source |
| D2 | Statistical validation report (null models, p-values, effect sizes) | PDF/LaTeX technical report | Internal + publication |
| D3 | Comprehensive disconnection catalogue (all 23+ codes) | CSV + narrative document | Internal + publication |
| D4 | Reassignment database with geometric annotations | CSV/JSON + analysis notebook | Internal + community resource |
| D5 | KRAS/COSMIC analysis report | PDF technical report | Internal (decision gate) |
| D6 | Visualization suite (10+ publication-quality figures) | SVG/PDF + interactive HTML | Publication + presentations |
| D7 | Ranked prediction catalogue | Spreadsheet + narrative | Internal (Phase 2 planning) |
| D8 | Synthetic biology feasibility assessment | PDF one-pager + supporting data | Internal + potential investors |
| D9 | Commercial go/no-go recommendation | Memo | Decision-makers |

# 8. Appendix: Preliminary Results Reference

The following results were obtained during the initial verification session and should be reproduced exactly by the WS1 package as regression tests.

## 8.1 Verified Claims from TN-2026-11

- Claim 1 (Two-fold filtration): All 9 two-fold degenerate amino acids in the standard code have synonymous codons differing at exactly bit index 5. VERIFIED across all 23 NCBI tables (no exceptions).

- Claim 2 (Four-fold filtration): All 5 four-fold degenerate amino acids in the standard code share identical 4-bit prefixes with last 2 bits exhausting GF(2)². VERIFIED across all 23 NCBI tables (breaks only when stop codons are reassigned to amino acids).

- Claim 3 (Serine anomaly): Serine is the unique amino acid whose codon graph is disconnected at ε=1. VERIFIED across all 23 NCBI tables. Minimum inter-block Hamming distance = 4 in every case. Reconnects at ε=4 universally.

- Embedding properties: The holomorphic embedding φ correctly reproduces synonymous codon clustering in ℂ³. Two-fold codons share first two complex coordinates. Four-fold codons cycle through all four fourth roots of unity in the third coordinate. VERIFIED.

- KRAS Fano line: GGU ⊕ GUU ⊕ CAC = 0 in GF(2)⁶. VERIFIED. But every single-bit mutation generates a Fano line with some third codon, weakening the clinical specificity of the claim.

## 8.2 Novel Findings (Not in TN-2026-11)

- Universal Serine invariant: First systematic demonstration across all 23 NCBI tables. Not reported in TN-2026-11, which analyzed only the standard code.

- Non-Serine disconnections: Thr (yeast mito, ε=2), Leu (chlorophycean mito, ε=2), Ala (Pachysolen nuclear, ε=3), three-component Ser (Candida nuclear). Novel catalogue of lineage-specific topological signatures.

- Reconnection-depth correlation: Preliminary observation that ε correlates ordinally with evolutionary depth. Not previously reported.

- Filtration breakage patterns: Two-fold filtration is absolutely invariant (100% across all codes). Four-fold breaks only on stop codon reassignments. Systematic characterization not previously reported.

END OF DOCUMENT

CODON-TOPO PRD v1.0 — April 2026 — Confidential